# ADR: Backend Approach for Support Portal Migration

Author: Aliaksei Kliuchnikau

Date: 2026-04-24

Status: Proposed

Reviewers: Robert Wolf, Silvia de la Torre, Karolina Grabowska, Jakob Pupke, Markus Klemann

## Context

We are migrating the authenticated customer area of the Support Portal (Lambus/Nuxt) into the CFA monorepo (Next.js/React, Fusion). The frontend migration approach is agreed upon. This ADR addresses where the server-side data aggregation logic should live.

What the Support Portal backend does today:

- Fetches data from multiple sources (TripViz S3 JSON, Salesforce, Documents Dashboard, CM, Gecko API)

- Aggregates and transforms it for display

- All TypeScript, runs as server-side functions in Nitro (Nuxt’s server layer)

Current consumers: Support Portal web app only. No other service consumes this aggregation logic today.

Key constraints:

- Foxes team (future owners) are frontend engineers — no backend (Ruby) capacity until June (when new Backend engineer joins). Jakob knows Ruby, but is not a part of the Foxes team and is fully busy with other commitments (notably Zoom migration, Infrastructure guild)

- Markus (current developer of the Support Portal) knows TypeScript, not Ruby

- Company direction: avoid unnecessary microservices, build on domain boundaries

- Mobile app (Lambus) has its own tightly coupled implementation and is a proprietary Lambus product that is purchased by other Lambus customers (it is not Tourlane-tailored) — cannot reuse a shared service without significant rework on the Lambus side

- Decision needed by April 27 for Cycle 2 planning

## Options

### Option 1: Server-side functions in CFA

Handle all data fetching and transformation in CFA using Next.js server actions + libs/data/*.

- TripViz: server-side call to TripViz S3 JSON, type mapping logic ported into CFA

- Documents: direct call to Documents Dashboard API from CFA

- Invoices: routed through CM (avoids adding a direct CFA ↔ Salesforce connection)

Pros:

- No new service to deploy or maintain

- Foxes team can own and review (TypeScript, same patterns they already use)

- Fastest to implement — Markus ports existing TS logic directly

- Aligns with existing CFA architecture (server actions + libs/data/*)

- Single deployment pipeline, no extra infra

Cons:

- Logic coupled to CFA — not reusable by other consumers. If a second consumer appears, refactoring needed.

### Option 2: New aggregation service

Create a standalone service that aggregates all data sources. CFA calls one endpoint.

Sub-option 2a — Ruby service:

- Maintained by Foxes once BE engineer joins in June

- Aligns with Tourlane’s backend language

Sub-option 2b — TypeScript/Fastify service:

- Markus can build it now

- Foxes are familiar with Fastify patterns

Pros:

- Reusable by future consumers — though there are no clear future consumers at this point. Mobile app is out of the equation (Lambus-owned, tightly coupled to their stack).

- Logic is independently deployable and scalable

Cons:

- New service to deploy, monitor, and maintain

- Only one consumer today — premature abstraction

- 2a: no Ruby capacity until June, blocks migration timeline

- 2b: adds a TypeScript service that FE team must maintain

- Roughly doubles backend migration effort vs. Option 1, adding significant time on top of the currently estimated 3–4 sprints

### Option 3: Everything into CM

Route all data through CM — invoices, documents, and trip data. CM becomes the aggregation layer.

Pros:

- CM already handles customer auth and Salesforce connection

- Centralized customer data access

- CFA only needs to verify login (already in place)

Cons:

- CM is a Ruby service — no Ruby capacity to build this now

- Overloads CM with view-specific aggregation logic that doesn’t belong to the customer domain (e.g. trip visualization data has nothing to do with customer management)

- Increases scope and timeline significantly

## Decision

Option 1 — server-side functions in CFA, invoices through CM.

Rationale:

- The only con — “Logic coupled to CFA — not reusable by other consumers” — we consider a non-issue at this stage: only one consumer exists today. Building a separate service is premature. The current logic is view-specific backend-for-the-frontend code.

- Fastest path to delivery given resource constraints (Markus, TypeScript, no Ruby capacity).

- Foxes team can own and maintain it — same language, same patterns, same repo.

- If a second consumer emerges (mobile app, AI agent), we can extract into a service then. The code will already be cleanly organized in libs/data/*.

- Invoices go through CM because: (a) CM already has the Salesforce connection, (b) we avoid adding a direct CFA ↔ Salesforce dependency, (c) invoice data naturally fits the customer domain.